# Purpose:

The purpose of this TITB (Transportation Invitation to Bid) is to establish a litter removal Master Agreement in the Mobile Area – District 91 Mobile.  This Master Agreement will only be used by the Alabama Department of Transportation, through the Model Procurement Act.  The Contractor will be required to supply labor, equipment, materials, tools, means of transportation, traffic control, and incidentals to perform work in accordance with this specification, and to ensure a safe work environment for employees associated with Litter Removal Services defined in this specification.

# Mandatory Pre-Bid:

# Contractors will be required to attend a mandatory on-site pre-bid meeting to be eligible to submit a bid.  This meeting will be held on Wednesday, March 25, 2026, at the SW Region Mobile Training Building T, Small Room, 1701 I-65 West Service Road North, Mobile, AL 36618, from 11:00 a.m. to 1:00 p.m.

# Award:

Contractor must submit a bid on all line items or the bid will be deemed incomplete and thus rejected.

Award will be given to the bidder meeting all minimum requirements, specifications, and offering the lowest overall pricing.

# Bid submission instructions:

Bids must be submitted to bids@dot.state.al.us by 5:00pm on the “Expiration” date shown on the ALDOT Procurement of Supplies and Nonprofessional Services webpage.  Link provided below.

https://www.dot.state.al.us/business/Procurementsupplies.html

# Contract period:

Establish a 12-month contract with an option to extend for a second, third, fourth, and fifth 12-month period with the same pricing, terms and conditions. The second, third, fourth, or fifth 12-month period, if agreed by both parties, would begin the day after the first, second, third, or fourth 12-month period expires. Any successive extension must have written approval of both the state and vendor no later than 30 days prior to expiration of the previous 12-month period.

Indemnity: Contractor will be fully liable for the actions of its agents, employees, officers, partners, and Subcontractors, and shall fully indemnify, defend, and save harmless the Division, Eligible Users, and the State of Alabama from all claims, losses, suits, actions, damages, and costs of every name and description arising out of Contractor’s performance of this Contract caused by any intentional act or negligence of Contractor, its agents, employees, officers, partners, or Subcontractors, without limitation; provided, however, that the Contractor shall not indemnify for that portion of any claim, loss, or damage arising hereunder due to the sole fault of the Division, Eligible Users, or the State of Alabama. The parties agree that if there are any limitations of the Contractor’s liability, including a limitation of liability clause for anyone for whom the Contractor is responsible, such limitations of liability will not apply to injuries to persons, including death, or to damages to property.

# Non-appropriation of funds:

Continuation of any agreement between the State and a bidder beyond a fiscal year is contingent upon continued legislative appropriation of funds for the purpose of this bid and any resulting agreement. Non-availability of funds at any time shall cause any agreement to become void and unenforceable and no liquidated damages shall accrue to the state as a result. The State will not incur liability beyond the payment of accrued agreement payment.

# Proration:

Any provision of a contract resulting from this bid to the contrary notwithstanding, in the event of failure of the State to make payment hereunder as a result of partial unavailability, at the time such payment is due, of such sufficient revenues of the State to make such payment (proration of appropriated funds for the State having been declared by the governor pursuant to Section 41-4-90 of the Code of Alabama 1975), the Contractor shall have the option, in addition to the other remedies of the contract, of renegotiating the contract (extending or changing payment terms or amounts) or terminating the contract.

# Quantity:

The exact quantity of each item is unknown. The Department of Transportation does not guarantee the State will buy any amount. Orders will be placed by the agency as needed and they will be given complete shipping instructions.

# Bid Requirement:

# Provide copy of active General Contractor’s license in the State of Alabama.

# Each Contractor should submit with their bid proof of liability insurance in the minimum amount of $1,000,000 per occurrence, $2,000,000 aggregate. Each Contractor should further provide proof of workman’s compensation insurance sufficient to satisfy all legal requirements of the State of Alabama. Failure to provide this documentation with the bid package will delay the bid evaluation process.

# Requested information:

Any additional information requested from a vendor must be furnished within five (5) days from receipt of request.

General Requirements:

All documentation MUST be submitted prior to award of the purchase order. All insurance certificates and bond instruments shall indicate State of Alabama, Department of Finance, and Division of Procurement as certificate bond holders.

In accordance with Section 41-16-59 of the Code of Alabama, the successful bidder in this solicitation is restrained from assigning or sub-contraction any portion of work under this contact.

All material and work completed must be in compliance with the ALDOT Standard Specifications for Highway Construction and the Manual on Uniform Traffic Control Devices (MUTCD), latest adopted edition.

Each contractor must provide documentation of a minimum of three (3) years of experience in management of roadway litter and removal operations of a similar size, nature and scope, including references and contract information.  Contractor must be available by phone during all hours of operation.

Work Scope:

The Contractor will be responsible for all traffic control measures. Attention is drawn to the fact that this work will be performed under traffic conditions requiring special care to expedite the work and prevent undue hazardous conditions. The Contractor will be responsible for all traffic control devices in accordance with the latest edition of the MUTCD.

The Contractor will be responsible for ensuring that all employees wear appropriate safety apparel in accordance with the latest edition of the MUTCD and in accordance with ALDOT Guideline for Operation (GFO) 1-5.

The successful bidder will contact the District Administrator prior to initiating work to coordinate any work to be performed by State Forces.

The traffic control scheme shall be submitted to the District Administrator prior to starting work for review.

By signing this bid submittal, each Contractor is affirming that they are prepared to commence work within forty-eight (48) hours of first notice to proceed.

The quantity stated in this solicitation is an estimate only for comparative purpose and in no way obligates the department to any specific quantity of purchases. Actual maintenance requirements may be less than or greater than the estimated quantity as shown for each item. All quantities and dimensions are estimated and should be field verified by the Contractor.

Bid price must include all equipment, tools, labor, and other necessary incidentals for the completion of this work in an approved and satisfactory manner. No work will be done without prior approval and notification by the District Administrator at locations designated.

The work will consist of routine litter removal and shall cease, when the roadside mowing cycle and urban litter pickup becomes due at the same time. The urban litter pickup will be suspended, and the roadside mowing cycle will prevail. Once the roadside mowing cycle is completed on the route, routine urban litter operations will continue.

This work also includes maintaining and controlling traffic and all other work specified as part of this contract.

Performance Requirements:

All equipment and vehicles utilized shall be in good operating condition and capable of performing the task of litter removal in a safe and efficient manner. All vehicles must have high profile strobe lights and/or light bars and appropriate signs. The debris trailers must be supplemented with retroreflective high intensity tape and carry appropriate signage. All personnel must wear appropriate retroreflective attire, I.E., vests meeting current ANAI standards while performing work.

Litter removal operations will not be conducted when there are climatic conditions present or forecasts that would make such an operation ineffectual or dangerous. These climatic conditions include, but are not limited to, heavy rain, fog, snow, ice, sleet, and high winds.

Removal and disposal of debris during the litter removal operation will be the responsibility of the Contractor. All applicable federal, state, and local laws and ordinances related to the hauling, handling and disposition of such material must be complied with by the Contractor. The Contractor must provide proof of compliant disposal with each invoice by submitting with the invoice disposal tickets providing the name, facility identification number, and location of facility the Contractor is using for disposition of waste materials. All landfill fees will be the responsibility of the Contractor. Failure to provide the required documentation of appropriate legal disposal will result in immediate cancellation of the contract and forfeiture of payment for any work found to be in non-compliance.

The Contractor is required to complete a daily report for any work performed. This report is to include the date, the equipment used, personnel used, location of the litter removal, beginning and ending time of litter removal at each location, roadway mile at each location and any other pertinent information such as incidents involving the traveling public, etc. One “roadway mile” includes both rights-of-way of any route, as well as any median on a divided highway.

The daily reports should be forwarded in such a manner that it is received at the District Administrators office within 24 hours of the time that the work was performed. An invoice with a copy of the daily reports is to be submitted to the District Administrator at the end of each month.

The District Administrator will determine the beginning of each cycle. The District Administrator will notify the contractor Forty-eight (48) hours prior to the beginning of each cycle. No work shall be performed without prior approval from the District Administrator.

Each cycle is to be performed once every two (2) weeks. Hours of operation will be from 7:00am to 5:00pm, Monday through Friday.  Each cycle must be completed before a new cycle is started. See attached sheets for locations and approximate mileage for each location.

The District Administrator has the authority to alter the cycles as deemed necessary.

The “Routine Litter Removal” shall consist of the removal and proper disposal of all litter and debris including small dead animals (<100 pounds) from right-of- way to right-of-way located on paved shoulders adjacent to barrier walls and any existing medians, within fifty feet (50’) of the outside edge of pavement, within the entire median of divided highways, and throughout all interstate interchanges, including ramps and gore areas.

For the purpose of this contract, litter is defined as trash, garbage, refuse of the following type: paper, rubber, plastic, bottles, cans, wood, tires, tire pieces, metal products, small dead animals (<100 pounds), etc.

Evidence of a Contractor’s inability to complete each cycle in a timely manner in accordance with all terms, conditions and specifications will be cause for cancellation of the contract.

All litter or debris removed shall be disposed of in a licensed and approved disposal facility/area. The contractor shall provide all tickets or certified statements on the amount of litter disposed and shall be provided with each invoice for payment.  The contractor shall be responsible for all landfill fees.

Inspection:

Inspectors for the Alabama Department of Transportation shall be provided by the District Administrator and/or his designee to ensure the vendor properly performs the work, maintains and controls traffic according to the contract specifications for time and performance.

In the event the inspector discovers unsatisfactory results or conditions, the department will notify the contractor, and corrective measures should be made in a prompt and timely manner.  In addition, no other cycles shall commence until the unsatisfactory results or conditions have been resolved.

Price Escalation:

If during the performance of this contract, the price of the material significantly increases, through no fault of the contractor, a price increase may be considered based upon product cost ONLY.  Documentation of the price increase is required from the contractor.  All price increases must be approved by both the state and the contractor in writing.  Any de-escalation in price shall be passed onto the state immediately while still meeting all specifications, terms, and conditions of the contract.

Payment:

The unit of measurement for litter removal will be “Mile” of roadway, centerline completed which includes medians and the entire right of way, including paved shoulders. The invoice must itemize materials and services rendered. Upon completion, the Contractor shall request “Final Acceptance” from the District Administrator. Once “Final Acceptance” has been granted, the Contractor may submit an invoice for payment to the District Administrator.

Payment in accordance with unit prices as bid will be payment in full for all labor, fuel, equipment, materials, traffic control, incidentals, disposal fees, and other items of work.

| Line Item (s) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Line Item (1): | Interstate Route Routine Litter Removal (Bi-Weekly) |  |  |  |  |  |  |  |  |
|  | Location: I-65 MP 0 - MP 19 (19 miles) |  |  |  |  |  |  |  |  |
| Line Item (2): | Interstate Route Routine Litter Removal (Bi-Weekly) |  |  |  |  |  |  |  |  |
|  | Location: I-65 Interchange Ramps at Exits 1, 3, 5, 8, 9, 10, 13, 15, and 19 |  |  |  |  |  |  |  |  |
|  | (Approximately 9 miles) |  |  |  |  |  |  |  |  |
| Line Item (3): | Interstate Route Routine Litter Removal (Bi-Weekly) |  |  |  |  |  |  |  |  |
|  | Location: I-10 MP 10 - MP 26.5 (16.5 miles) |  |  |  |  |  |  |  |  |
| Line Item (4): | Interstate Route Routine Litter Removal (Bi-Weekly) |  |  |  |  |  |  |  |  |
|  | Location: I-10 Interchange Ramps at Exits 10, 13, 15, 17, 20, 22, 23, 24, 25A, 26A |  |  |  |  |  |  |  |  |
|  | (Approximately 10 miles) |  |  |  |  |  |  |  |  |
| Line Item (5): | Interstate Route Routine Litter Removal (Quarterly/or As Needed Basis) |  |  |  |  |  |  |  |  |
|  | Location: I-165 Service Road MP 0.0 - Beauregard St. to Conception St. |  |  |  |  |  |  |  |  |
|  | (Approximately 0.50 miles) |  |  |  |  |  |  |  |  |
| Line Item (6): | Interstate Route Routine Litter Removal (Quarterly/or As Needed Basis) |  |  |  |  |  |  |  |  |
|  | Location: I-165 Service Road MP 2.5 - Bay Bridge Rd/Africatown Blvd to Turner Ave |  |  |  |  |  |  |  |  |
|  | (Approximately 2 miles) |  |  |  |  |  |  |  |  |
| Line Item (7): | Interstate Route Routine Litter Removal (Quarterly/or As Needed Basis) |  |  |  |  |  |  |  |  |
|  | Location: I-165 Bridge MP 0 - MP 5 (I-165 to US 90/Water St.) |  |  |  |  |  |  |  |  |
|  | (Approximately 5 miles) |  |  |  |  |  |  |  |  |